MVP Readiness Assessment

My honest opinion: 90% there. Ship it after fixing 4 things — takes about 2 hours.

The feature set is complete and solid. The blockers are all infrastructure/config, not features.

Complete Deployment Plan

Phase 1 — Code fixes (local, ~45 min)

Fix 1: Production frontend Dockerfile

The current Dockerfile runs the Vite dev server. The built SSR server (node dist/server/server.js) is what should run in production.

Write c:\Naushad\_AI Projects\_projects\Maskan Rental\frontend\Dockerfile

29 lines

FROM node:20-alpine AS builder

WORKDIR /app

COPY package*.json ./

RUN npm ci

COPY . .

ARG VITE_API_BASE_URL

ENV VITE_API_BASE_URL=$VITE_API_BASE_URL

RUN npm run build

# ── Runtime ────────────────────────────────────────────────────────────────────

FROM node:20-alpine

WORKDIR /app

COPY --from=builder /app/dist ./dist

COPY --from=builder /app/node_modules ./node_modules

COPY --from=builder /app/package.json ./

EXPOSE 8080

ENV PORT=8080

CMD ["node", "dist/server/server.js"]

Fix 2: Dual API URL — browser uses public URL, SSR uses internal Docker network

The VITE_* var is baked at build time and is used by both the browser and the SSR server. The browser needs the public HTTPS URL; the SSR server (inside Docker) can call the backend directly on the internal network.

Read c:\Naushad\_AI Projects\_projects\Maskan Rental\frontend\src\lib\api\maskan.ts

Grep "API_BASE_URL" (in c:\Naushad\_AI Projects\_projects\Maskan Rental\frontend\src\lib\api\maskan.ts)

11 lines of output

Edit c:\Naushad\_AI Projects\_projects\Maskan Rental\frontend\src\lib\api\maskan.ts

Added 6 lines

Fix 3: Production docker-compose

Write c:\Naushad\_AI Projects\_projects\Maskan Rental\docker-compose.prod.yml

68 lines

version: "3.9"

services:

# ── PostgreSQL ──────────────────────────────────────────────────────────────

db:

image: postgres:16-alpine

restart: always

environment:

POSTGRES_USER: ${DB_USER}

POSTGRES_PASSWORD: ${DB_PASSWORD}

POSTGRES_DB: ${DB_NAME:-maskan}

volumes:

- postgres_data:/var/lib/postgresql/data

healthcheck:

test: ["CMD-SHELL", "pg_isready -U ${DB_USER} -d ${DB_NAME:-maskan}"]

interval: 10s

timeout: 5s

retries: 10

# ── FastAPI backend ─────────────────────────────────────────────────────────

backend:

build:

context: ./backend

dockerfile: Dockerfile

restart: always

depends_on:

db:

condition: service_healthy

environment:

ENV: production

API_HOST: "0.0.0.0"

API_PORT: "8000"

DATABASE_URL: postgresql://${DB_USER}:${DB_PASSWORD}@db:5432/${DB_NAME:-maskan}

FRONTEND_ORIGIN: ${FRONTEND_ORIGIN}

SECRET_KEY: ${SECRET_KEY}

ACCESS_TOKEN_EXPIRE_MINUTES: "43200"

ANTHROPIC_API_KEY: ${ANTHROPIC_API_KEY}

ADMIN_EMAILS: ${ADMIN_EMAILS}

SENDGRID_API_KEY: ${SENDGRID_API_KEY:-}

FROM_EMAIL: ${FROM_EMAIL:-no-reply@maskan.sa}

MOYASAR_PUBLISHABLE_KEY: ${MOYASAR_PUBLISHABLE_KEY:-}

MOYASAR_SECRET_KEY: ${MOYASAR_SECRET_KEY:-}

MOYASAR_WEBHOOK_SECRET: ${MOYASAR_WEBHOOK_SECRET:-}

GOOGLE_PLACES_API_KEY: ${GOOGLE_PLACES_API_KEY:-}

GOOGLE_MAPS_API_KEY: ${GOOGLE_MAPS_API_KEY:-}

command: >

sh -c "alembic upgrade head && uvicorn app.main:app --host 0.0.0.0 --port 8000 --workers 2"

# ── React / TanStack Start SSR frontend ────────────────────────────────────

frontend:

build:

context: ./frontend

dockerfile: Dockerfile

args:

VITE_API_BASE_URL: ${FRONTEND_ORIGIN}/api

restart: always

depends_on:

- backend

environment:

PORT: "8080"

INTERNAL_API_URL: "http://backend:8000/api"

ports:

- "8080:8080"

volumes:

postgres_data:

Fix 4: Production environment file template

Write c:\Naushad\_AI Projects\_projects\Maskan Rental\.env.production.example

36 lines

# ── REQUIRED — must be set before first deploy ───────────────────────────────

# Your domain (no trailing slash)

FRONTEND_ORIGIN=https://maskan.sa

# Generate with: openssl rand -hex 32

SECRET_KEY=CHANGE_ME_generate_with_openssl_rand_hex_32

# PostgreSQL credentials — use strong random passwords

DB_USER=maskan_app

DB_PASSWORD=CHANGE_ME_strong_random_password

DB_NAME=maskan

# Your admin email(s) — comma-separated, no spaces

# These accounts get admin access in the portal

ADMIN_EMAILS=mnaushad.aws@gmail.com

# Anthropic API key for AI advisor

ANTHROPIC_API_KEY=sk-ant-...

# ── OPTIONAL — stub-safe, activate when you have the keys ────────────────────

# Email notifications via SendGrid

SENDGRID_API_KEY=

FROM_EMAIL=no-reply@maskan.sa

# Moyasar payment gateway (Saudi payment processor)

# https://moyasar.com

MOYASAR_PUBLISHABLE_KEY=

MOYASAR_SECRET_KEY=

MOYASAR_WEBHOOK_SECRET=

# Google Places + Maps (for Area Intelligence live data)

GOOGLE_PLACES_API_KEY=

GOOGLE_MAPS_API_KEY=

Fix 5: Backend Dockerfile needs a proper CMD (currently has none — dev compose overrides it, but prod needs it)

Read c:\Naushad\_AI Projects\_projects\Maskan Rental\backend\Dockerfile

Edit c:\Naushad\_AI Projects\_projects\Maskan Rental\backend\Dockerfile

Added 2 lines

Now commit and push these fixes:

Bash Stage production deployment files

IN

cd "c:\Naushad\_AI Projects\_projects\Maskan Rental" && git add frontend/Dockerfile backend/Dockerfile frontend/src/lib/api/maskan.ts docker-compose.prod.yml .env.production.example && git status --short

OUT

Exit code 1

warning: in the working copy of 'backend/Dockerfile', LF will be replaced by CRLF the next time Git touches it

warning: in the working copy of 'frontend/Dockerfile', LF will be replaced by CRLF the next time Git touches it

The following paths are ignored by one of your .gitignore files:

.env.production.example

hint: Use -f if you really want to add them.

hint: Disable this message with "git config advice.addIgnoredFile false"

warning: in the working copy of 'docker-compose.prod.yml', LF will be replaced by CRLF the next time Git touches it

The .gitignore rule .env.* is blocking the example file. Need to add an exception for it (it's a template with no secrets):

Edit c:\Naushad\_AI Projects\_projects\Maskan Rental\.gitignore

Added 1 line

Bash Stage all production deployment files

IN

cd "c:\Naushad\_AI Projects\_projects\Maskan Rental" && git add .gitignore frontend/Dockerfile backend/Dockerfile frontend/src/lib/api/maskan.ts docker-compose.prod.yml .env.production.example && git status --short

OUT

warning: in the working copy of '.gitignore', LF will be replaced by CRLF the next time Git touches it

warning: in the working copy of '.env.production.example', LF will be replaced by CRLF the next time Git touches it

A  .env.production.example

M  .gitignore

M  backend/Dockerfile

A  docker-compose.prod.yml

M  frontend/Dockerfile

M  frontend/src/lib/api/maskan.ts

Bash Commit and push production deployment files

IN

cd "c:\Naushad\_AI Projects\_projects\Maskan Rental" && git commit -m "$(cat <<'EOF'

chore: production deployment setup

- frontend/Dockerfile: multi-stage build (npm ci + vite build) then

slim runtime that runs `node dist/server/server.js` instead of

the Vite dev server

- backend/Dockerfile: add explicit CMD so image is self-contained

- maskan.ts: SSR server uses INTERNAL_API_URL (http://backend:8000/api)

to avoid going out to the public internet; browser uses the baked

VITE_API_BASE_URL as before

- docker-compose.prod.yml: production compose with env var substitution,

no source-mount volumes, 2 uvicorn workers, build args for frontend

- .env.production.example: checklist of all required/optional env vars

- .gitignore: allow .env.production.example (template, no secrets)

Co-Authored-By: Claude Sonnet 4.6 <noreply@anthropic.com>

EOF

)" && git push origin main

OUT

[main ab272e4] chore: production deployment setup

6 files changed, 132 insertions(+), 5 deletions(-)

create mode 100644 .env.production.example

create mode 100644 docker-compose.prod.yml

To https://github.com/mnaushad-git/maskan-rental.git

cb47b63..ab272e4  main -> main

Code fixes are pushed. Now here is the full deployment runbook.

Phase 2 — Infrastructure: Pick a server

Recommendation: AWS Lightsail in Bahrain (me-south-1) — closest region to Saudi Arabia, ~20ms from Riyadh.

| Option | Cost | Region | Best for |
| --- | --- | --- | --- |
| AWS Lightsail 2GB ← recommended | $10/mo | Bahrain | Lowest latency to KSA |
| DigitalOcean Droplet 2GB | $12/mo | AMS/FRA | Good if Lightsail unavailable |
| Hetzner CX22 | €4/mo | Frankfurt | Cheapest, EU-only |

Minimum spec: 2 GB RAM, 2 vCPU, 40 GB SSD — covers the three Docker containers comfortably at MVP scale.

You'll also need a domain. For Saudi market: maskan.sa (requires Saudi Commercial Registration), or maskan.net / maskan.app as alternatives without CR requirements.

Phase 3 — Server setup (one-time, ~30 min)

SSH into your new Ubuntu 22.04 server, then run these commands:

# 1. Update system

sudo apt update && sudo apt upgrade -y

# 2. Install Docker

curl -fsSL https://get.docker.com | sudo sh

sudo usermod -aG docker $USER

newgrp docker

# 3. Install Docker Compose plugin

sudo apt install -y docker-compose-plugin

# 4. Install Caddy (reverse proxy + automatic HTTPS)

sudo apt install -y debian-keyring debian-archive-keyring apt-transport-https curl

curl -1sLf 'https://dl.cloudsmith.io/public/caddy/stable/gpg.key' | sudo gpg --dearmor -o /usr/share/keyrings/caddy-stable-archive-keyring.gpg

curl -1sLf 'https://dl.cloudsmith.io/public/caddy/stable/debian.deb.txt' | sudo tee /etc/apt/sources.list.d/caddy-stable.list

sudo apt update && sudo apt install -y caddy

# 5. Create app directory

sudo mkdir -p /srv/maskan

sudo chown $USER:$USER /srv/maskan

Phase 4 — Deploy the app

# On your LOCAL machine — copy files to server

# (replace YOUR_SERVER_IP with the actual IP)

rsync -av --exclude='.git' --exclude='node_modules' --exclude='.venv' --exclude='frontend/dist' \

"c:/Naushad/_AI Projects/_projects/Maskan Rental/" \

ubuntu@YOUR_SERVER_IP:/srv/maskan/

# OR: on the server, clone from GitHub (simpler for future updates)

cd /srv/maskan

git clone https://github.com/mnaushad-git/maskan-rental.git .

Create the production env file on the server:

cd /srv/maskan

cp .env.production.example .env.production

# Edit it — fill in all REQUIRED values

nano .env.production

Fill these in:

FRONTEND_ORIGIN=https://maskan.sa          # your actual domain

SECRET_KEY=<run: openssl rand -hex 32>

DB_USER=maskan_app

DB_PASSWORD=<strong random password>

ADMIN_EMAILS=mnaushad.aws@gmail.com

ANTHROPIC_API_KEY=sk-ant-...               # your existing key

Start the services:

cd /srv/maskan

docker compose -f docker-compose.prod.yml --env-file .env.production up -d --build

The first up --build will take 5–10 minutes (compiling frontend, installing Python deps). After that, rebuilds are faster.

Verify it's running:

docker compose -f docker-compose.prod.yml ps           # all 3 containers "Up"

curl http://localhost:8080/                             # frontend responds

curl http://localhost:8000/api/health                  # backend: {"status":"ok"}

Phase 5 — Caddy reverse proxy + HTTPS

Create /etc/caddy/Caddyfile:

sudo nano /etc/caddy/Caddyfile

Paste this (replace maskan.sa with your domain):

maskan.sa {

# API calls → FastAPI backend (internal Docker network)

handle /api/* {

reverse_proxy localhost:8000

}

# Everything else → SSR frontend

handle {

reverse_proxy localhost:8080

}

}

Apply and verify:

sudo caddy fmt --overwrite /etc/caddy/Caddyfile

sudo systemctl reload caddy

sudo systemctl status caddy        # should show "active (running)"

DNS: In your domain registrar, add an A record pointing your domain to the server's public IP. Caddy automatically obtains a Let's Encrypt certificate once DNS propagates (~5 min for most registrars).

Phase 6 — Post-deployment checklist

Run these after the app is live:

# 1. Confirm HTTPS works

curl -I https://maskan.sa/api/health

# 2. Check migration ran cleanly

docker compose -f docker-compose.prod.yml exec backend alembic current

# 3. Tail logs for first few minutes — look for errors

docker compose -f docker-compose.prod.yml logs -f

# 4. Seed the initial admin user (runs once, safe to re-run)

docker compose -f docker-compose.prod.yml exec backend python seed.py

After seeding, immediately change the admin password:

- Log in at https://maskan.sa/auth with mnaushad.fms@gmail.com / Admin@1234

- Go to profile → change password to something strong

- The seed script prints the default — it's the first thing to rotate

Phase 7 — Future updates (after MVP)

Every time you push new code to GitHub:

# On the server

cd /srv/maskan

git pull origin main

docker compose -f docker-compose.prod.yml --env-file .env.production up -d --build

The --build flag rebuilds only containers whose Dockerfile or source changed. Downtime is ~30 seconds during the container restart.

What's deferred (not needed for MVP, activate when ready)

| Capability | What to do when ready |
| --- | --- |
| Email notifications | Get SendGrid free tier, add SENDGRID_API_KEY to .env.production, implement the 3 TODO email calls in leads.py |
| Partner payments | Sign up at moyasar.com (Saudi payment gateway), add MOYASAR_* keys |
| Live area intelligence | Get Google Places API key (Maps Platform), add GOOGLE_PLACES_API_KEY |
| Backups | pg_dump cron job → S3 or Lightsail snapshots |
| Monitoring | Add UptimeRobot free ping on /api/health for uptime alerts |

Summary of what changed today: Fixed the 4 production blockers (prod Dockerfile with npm run build, SSR dual-API-URL, production docker-compose, env template) and pushed them. The deployment runbook above is self-contained — follow Phases 3→7 sequentially on a fresh Ubuntu server with your domain pointed at it.